## Slide 1
PROWESS HRMS
Architecture, Deployment
& Go-Live Plan
Reference document · Version 1.0 · July 2026
Reference for engineering, HR, and leadership — living document

## Slide 2
Executive Summary
Prowess is a Supabase + React HRMS with event-sourced workflow, permission-scoped access control, and a bulk operations framework.
13
Modules shipped
or in design
600+
Postgres migrations
10+
Edge Functions
(sync + async)
17
Bulk templates in the
cross-module framework
Key takeaway
Stack is intentionally boring: Postgres does the heavy lifting via RPCs; React is a thin permission-aware shell; Edge Functions handle async and integration work. Before production go-live, three areas need explicit decisions: (a) environment topology, (b) migration promotion pipeline, (c) data migration from legacy HRMS.
Prowess HRMS · Architecture · Deployment · Go-Live
2

## Slide 3
Stack Overview
One user browser → CDN-hosted React → Supabase managed backend → external integrations
User (Browser)
Chrome / Safari / Firefox · Desktop + Mobile responsive
Frontend · Static SPA (React + TypeScript + Vite)
Hosted on CDN-backed static site (Vercel / Netlify / CloudFront). Bundle ~2–5 MB gzipped. Client-side routing.
Supabase · Backend-as-a-Service
Auth
JWT · SAML/OIDC ready
↓ Postgres
PostgREST
Auto REST from schema
↓ Postgres
Storage
S3-like buckets
↓ Postgres
Edge Functions
Deno runtime, async
↓ Postgres
PostgreSQL (managed) · ~600 migrations · RLS on every employee table · SECURITY DEFINER RPCs · pg_trgm, pg_cron, pgcrypto
Prowess HRMS · Architecture · Deployment · Go-Live
3

## Slide 4
Tech Stack in Plain Terms
Prowess = React + Supabase + Postgres — with Supabase replacing what would normally be a Node.js server
Piece
What it is
What it does
React + TypeScript + Vite
The frontend
The screens users see. Runs in the browser. Vite is the build tool. TypeScript = JavaScript with type checking.
Supabase
Managed backend
Replaces what you'd normally build in Node.js. Provides authentication, an API to the database, file storage, and Edge Functions.
PostgreSQL
The database
Where all the actual data lives — employees, terminations, workflows, permissions, audit trails.
Edge Functions
Small server-side scripts
Like tiny Node.js programs, but run inside Supabase (Deno runtime). Used for async jobs — daily termination processing, sending email, bulk uploads.
Postgres RPCs
Database functions
Business logic written INSIDE the database in SQL/PL-pgSQL. Unusual — most apps put logic in the Node.js server. Prowess puts most of it in Postgres.
Takeaway: No custom Node.js server. Supabase does that job — and most of the business logic lives inside Postgres itself.
Prowess HRMS · Architecture · Deployment · Go-Live
4

## Slide 5
Core Patterns
The six architectural patterns that shape every module in Prowess
1
Bi-temporal effective-dating
Personal Info, Employment, JR, Address, Bank
Timeline records: effective_from, effective_to, is_active. 9999-12-31 = open-ended slice.
2
Set-snapshot
Dependents, Bank, Job Relationships
Parent set + child items per effective-dated slice. Whole-set replacement on edit.
3
Event table
Termination
Non-effective-dated. Single row per event with its own workflow state.
4
Dual-path RPC
Every write RPC
Same entry point routes to direct-write (Path A) or workflow-staged (Path B) by module config.
5
Workflow engine
Cross-cutting
wf_submit / approve / reject / resubmit / withdraw. Multi-approver, ROLE fan-out, target-population aware.
6
Bulk Operations Framework
17 templates
Registry-driven CSV import/export. Async Edge Function processor. Bypasses workflow by permission lockdown.
Prowess HRMS · Architecture · Deployment · Go-Live
5

## Slide 6
Security Model — Defence in Depth
Five layers between the browser and business logic. If one is bypassed, the next catches it.
1
Supabase Auth
Validates JWT, extracts auth.uid()
2
Row-Level Security
Postgres policies on every employee-scoped table. "You see yourself + subordinates."
3
SECURITY DEFINER RPC
SET search_path = public. Business logic isolated from search-path attacks.
4
user_can + target_groups
Permission grant + target population scoping + role membership evaluation.
5
Business validation
Field-level checks, effective-dating rules, workflow gating.
Prowess HRMS · Architecture · Deployment · Go-Live
6

## Slide 7
Workflow Engine
Every module submission flows through wf_submit → wf_approve → post-approval automation
1
submit_<module>
user_can gate · staged in DRAFT
2
wf_submit
Template resolved · workflow_instance PENDING · guards fire
3
Approver actions
wf_approve / wf_reject / wf_withdraw · multi-step
4
wf_sync_module_status
Denormalise status back onto record · trigger downstream
5
Post-approval Edge Function
Slice closure · status flip · notifications · integrations
What lives where
workflow_instances — Audit trail. Never trust denormalised status alone.
initiated_by_actor_id — Stamped when subject ≠ submitter ("HR on behalf of").
Denormalised workflow_status — Only where a partial-unique constraint needs it (e.g. Termination).
Concurrent guard — Termination blocks all other module submissions while PENDING.
Prowess HRMS · Architecture · Deployment · Go-Live
7

## Slide 8
Bulk Operations Pipeline
One framework serves all 17 modules. Registry-driven, async, permission-locked.
1
CSV Upload
Up to 10k rows → bulk-uploads bucket
2
Validator EF
Sync <1s · row-level errors + warnings · strict mm/dd/yyyy + codes
3
Processor EF
Async · per-row RPC · bypasses workflow · upload_batch_id stamped
4
bulk_upload_job
Status counts · row-level error report · downloadable Excel
5
Notification
In-app + email on completion to uploader + optional HR group
Framework facts
17
registered templates
10,000
row hard cap per upload
5,000
row warning threshold
7 days
CSV retention
UTF-8+BOM
encoding · RFC 4180 quoting
Prowess HRMS · Architecture · Deployment · Go-Live
8

## Slide 9
Environment Strategy
Four environments · one Supabase project each · no cross-env DB sharing
Env
Purpose
Supabase project
Data
Access
Deploy cadence
Local
Developer laptop
Docker (supabase start)
Synthetic seed
Developer only
Per commit
Dev
Shared integration
prowess-dev
Synthetic + volatile
Engineering team
On merge to main
UAT
Business validation
prowess-uat (GAP)
Anonymised prod (monthly)
HR + pilot users
Weekly release
Prod
Live
prowess-prod (okpn...)
Live
Restricted · break-glass
Fortnightly + hotfix
GAP:
UAT environment doesn't exist yet — memory only shows the Prod project ID. Set it up before starting data migration work.
Prowess HRMS · Architecture · Deployment · Go-Live
9

## Slide 10
Environment Setup Roadmap
Five practical steps to go from Prod-only to Local · Dev · UAT · Prod — target: 2 weeks
1
Create Supabase projects
Log into supabase.com. Create prowess-dev (Free) and prowess-uat (Pro). Same region as Prod. ~1 hour each.
2
Wire env variables
.env.local for laptop (never commit). Vercel dashboard for Dev/UAT/Prod URLs + anon keys.
3
Vercel branch mapping
main → Dev · uat branch → UAT · prod branch/tag → Prod. Each with its own env variables.
4
Edge Function secrets
Per-project: supabase secrets set. Deploy functions to each env with --project-ref.
5
Smoke test end-to-end
Trivial change: laptop → PR → Dev → UAT → Prod → rollback. Prove the pipeline works.
For the hands-on version
See Prowess_Environment_Setup_Playbook.pptx — a separate 18-slide tutorial with copy-paste commands, env-var templates, Vercel setup, do-not list, and a 14-day priority order. Written for someone new to multi-environment setup.
Total effort: ~14 working days spread over 2 weeks
Cost impact: +$25/month (UAT Pro tier) — Dev stays on Free
Blockers: Anonymisation script must be written before first UAT data refresh
Prowess HRMS · Architecture · Deployment · Go-Live
10

## Slide 11
Deployment & CI/CD
Frontend auto-deploys · migrations always human-approved · never auto-run against Prod
1
Developer commit → PR
Lint · typecheck · unit tests · Vite build · Vercel preview
2
Merge to main → Dev
Same checks · frontend auto-deploys · migration diff posted as comment (manual push)
3
Weekly cut → UAT
Deploy frontend · manual migration approval · smoke tests · business sign-off
4
Fortnightly → Prod
Human-approved migration push · post-deploy smoke test · 30-min watch window
Locked operational rules
Migrations never auto-run against Prod
Every CREATE OR REPLACE reviewed against current body
One destructive migration per deploy window
Never restore prod data into Dev
Secrets never in git · .env.example documents shape
Real incident:
Termination mig 611 did a CREATE OR REPLACE that dropped inline execution added by mig 608 → two-week production impact. Mig 625 restored it. Read every CREATE OR REPLACE against the current function body before push.
Prowess HRMS · Architecture · Deployment · Go-Live
11

## Slide 12
Backup, Restore & Disaster Recovery
Supabase-native plus external insurance · quarterly restore drills
NATIVE
Supabase PITR
Daily automated backups (7-day retention) + point-in-time recovery to any second. Requires Pro tier — verify.
RECOMMEND
External nightly pg_dump
Encrypted to S3, 90-day daily retention + 1-year weekly full. Insurance vs. account compromise.
RECOMMEND
Storage bucket backup
Attachments backed up separately — they're irreplaceable business records.
CURRENT
Schema in git
Migration files versioned in the repo. The schema IS the code.
GAP
Quarterly restore drill
Restore latest backup to scratch project, run smoke tests, time the restore, document RTO.
RECOMMEND
Rollback runbook
Frontend rollback = revert deploy (30s). Migration rollback = PITR restore. One destructive mig per window.
Prowess HRMS · Architecture · Deployment · Go-Live
12

## Slide 13
Access Control & Compliance
User provisioning · compliance obligations · access reviews · what needs decisions before go-live
User Provisioning
GAP
Manual admin creation via UI (current)
Bulk CSV import via framework
SSO via SAML or OIDC (recommended)
SCIM auto-provisioning for lifecycle
Supabase Pro tier for SAML
Compliance
REVIEW
GDPR: right to be forgotten, DPO
SOC 2: audit trail, access reviews
HIPAA: BAA with Supabase if PHI
Data residency: project region fixed once chosen
Country-specific labour law
Access Reviews
QUARTERLY
Export permission matrix per role
HR + Security review
Any non-standard grant → re-approve
Raw data already present in tables
UI or export report needed
Prowess HRMS · Architecture · Deployment · Go-Live
13

## Slide 14
Data Migration From Legacy
Often the biggest go-live risk — five questions determine everything else
1
Source system?
Excel · custom app · SAP · Workday · PeopleSoft · other
2
Data volume?
Employee count · historical years to migrate
3
Fidelity?
Full history (every slice, every change) vs. current state only
4
Cutover style?
Big-bang (one weekend) vs. phased (dept-by-dept)
5
Deadline?
Fixed date drives priority order for everything downstream
Recommended approach
ETL scripts per module
Load via bulk-uploads → Bulk Framework
Every row stamped upload_batch_id
Reconciliation report per module
Delta migration on cutover day
Cleanse in staging, not in prod
Effective-dating preserved
Workflow history NOT migrated
Prowess HRMS · Architecture · Deployment · Go-Live
14

## Slide 15
Go-Live Pre-flight — 6 & 4 Weeks Out
Two windows of preparation before code freeze
6 weeks before
UAT populated with anonymised data
Data migration scripts written + UAT dry-run
Workflow templates configured (not defaults)
Permission matrix populated per role
Target groups defined (dept / region / entity)
SSO / SCIM configured (if applicable)
Backup + PITR verified via restore drill
Observability wired (Sentry · uptime · alerts)
RUNBOOK.md drafted — top-10 scenarios
4 weeks before
Pilot user group identified (~20 across depts)
Training materials drafted
Support model defined + escalation path
Cutover date confirmed with stakeholders
Communication plan: announce · town hall · FAQ
Legacy read-only cutoff date agreed
Rollback procedure walkthrough scheduled
On-call schedule set for cutover weekend
Cutover team roles + responsibilities documented
Prowess HRMS · Architecture · Deployment · Go-Live
15

## Slide 16
Cutover Weekend
Friday evening → Monday morning · Go/no-go gate on Sunday
Fri 18:00
Freeze legacy
Read-only mode on legacy · final export for delta migration
Fri 20:00 → Sat 08:00
Migration
Delta migration against Prod · reconciliation report · variance > 0.1% needs HR sign-off
Sat 08:00 → Sun 20:00
Verification
Smoke tests + critical user flows · pilot walkthrough · 24-hour observation window
Sun 20:00
Go/No-Go decision
Leadership decision · if GO: announcement + banner · if NO-GO: documented rollback
Mon 08:00
Go-live
Legacy fully read-only (kept 90 days) · support team on standby · hourly check-ins day 1
Prowess HRMS · Architecture · Deployment · Go-Live
16

## Slide 17
Rollout Strategy — Pilot, Not Big-Bang
Prowess has enough moving parts (effective-dating · workflow · termination) that phased rollout is safer
Pilot
Weeks 1–4
~20 users, mix of employees, managers, HR
Wave 1
Weeks 5–6
2 departments · fix issues from pilot
Wave 2–N
Weeks 7+
2 departments per week until full org
BAU
Week 8+
Normal support (2-hour SLA) · weekly HR review
Support model
Weeks 1–2 · Hypercare — Dedicated engineer during business hours · 30-min SLA · daily standup with HR
Weeks 3–8 · Elevated — 2-hour SLA · weekly HR review · single engineer per issue
Week 8+ · BAU — Normal support · Slack + ticketing · triage by P0/P1/P2/P3 severity
Prowess HRMS · Architecture · Deployment · Go-Live
17

## Slide 18
Cost Baseline & Success Metrics
Rough monthly cost at 500 employees + KPIs to review during the first 90 days
Monthly cost baseline
Supabase Pro (Prod)
~$25 + usage
Supabase Pro (UAT)
~$25
Supabase Free (Dev)
$0
Vercel (frontend)
$0–$20
Resend (email)
~$10
Sentry (errors)
$0–$26
BetterStack (uptime)
$0–$18
Baseline total
~$100–$150 / month
Success metrics — first 90 days
90%
employees active by week 4
< 2 days
avg workflow approval time
99.5%
uptime (incl. planned maintenance)
0
P0 incidents (target)
↓
ticket volume trend (weekly)
Prowess HRMS · Architecture · Deployment · Go-Live
18

## Slide 19
Top Risks & Gaps to Close Before Go-Live
Ordered by likelihood × impact — do the top four before anything else
Risk
Likelihood
Impact
Mitigation
UAT environment doesn't exist
Certain
High
Set up prowess-uat before starting migration work
Backup restore never drilled
High
High
Restore drill against a scratch project before go-live
Data migration from legacy scoped later
High
High
Start scoping now — often the go-live blocker
No observability wired end-to-end
Certain
High
Sentry + uptime + alerting before go-live
No anonymisation script for UAT refresh
Certain
Medium
Write before first UAT data refresh
CREATE OR REPLACE drops prior logic
Confirmed
High
Every CoR reviewed vs current body (Termination mig 611)
No SSO integration yet
High
Medium
Launch with password auth · SSO can follow
No "who viewed whom" audit log
Certain
Medium
Not blocking for internal HRMS · required for regulated
Prowess HRMS · Architecture · Deployment · Go-Live
19

## Slide 20
Six Decisions Needed Before Anything Else
Answers to these questions reshape the priority order of everything downstream
1
Environments today?
Does UAT exist? What Supabase project IDs are in use?
2
Prod plan tier?
Is Prod on the Supabase tier that supports PITR + daily backup?
3
Single-tenant or multi?
One org deployment, or Prowess destined to be multi-tenant?
4
Legacy HRMS migration?
What system, what fidelity, what deadline?
5
Target go-live date?
Fixed by business, or engineering-driven?
6
Compliance obligations?
GDPR / SOC 2 / country-specific labour law?
Prowess HRMS · Architecture · Deployment · Go-Live
20

## Slide 21
Reference · not final
Live Document.
Adjust as reality intrudes.
docs/prowess-architecture-and-deployment.md — full reference · 13 sections
Answer the 6 decisions on the prior slide → we sharpen the execution plan.