## Slide 1
HANDS-ON PLAYBOOK
Environment Setup
& First Deploy
Local · Dev · UAT · Prod — step by step, copy-paste-ready
For anyone new to multi-environment setup with Supabase + Vercel

## Slide 2
Where You Are Today — and Where You're Going
Right now: only Prod exists. That's like a restaurant running with no kitchen to practice in.
TODAY
1 environment
Only Prod (okpnubnswpgybpzgwgtr)
No safe place to test schema changes
Every bug hits real employees
Can't practice cutover / rollback
Can't train HR on new features
Data migration has to be done live
TARGET (2 WEEKS)
4 environments
Local · Dev · UAT · Prod — each isolated
Safe playground on your laptop
Shared testing space for the team
Business validation before prod
Rehearsed cutover procedures
Real work stops feeling terrifying
Prowess HRMS · Environment Setup Playbook
2 / 18

## Slide 3
The Kitchen Analogy
Think of your app like a restaurant. Environments are different kitchens for different purposes.
Local
Home kitchen
Practice recipes safely — nobody else sees the mess.
Who touches it:
Just you
Dev
Shared prep kitchen
Multiple cooks test recipes together before they're ready.
Who touches it:
Engineering team
UAT
Tasting room
HR (the food critic) tries new dishes before going public.
Who touches it:
HR + pilot users
Prod
The live restaurant
Real customers. Nothing untested ever happens here.
Who touches it:
Everyone in the org
Prowess HRMS · Environment Setup Playbook
3 / 18

## Slide 4
Four Environments at a Glance
Same table you saw in the architecture deck — memorise these four rows.
Environment
Where
Supabase project
Data
Cost
What it's for
Local
Your laptop
Docker (supabase start)
Fake seed data
$0
Practice + first-line testing
Dev
Cloud
prowess-dev (Free tier OK)
Fake data, shared team
$0
Integration + PR previews
UAT
Cloud
prowess-uat (Pro tier)
Anonymised prod (monthly)
~$25/m
HR validation, pilot testing
Prod
Cloud
prowess-prod (existing)
Real live data
~$25/m
The actual system
Golden rule
Never test in Prod. Never let broken stuff reach real users. Every change goes: Local → Dev → UAT → Prod. Skipping steps is how you break things.
Prowess HRMS · Environment Setup Playbook
4 / 18

## Slide 5
Step 1 — Create Supabase Projects
Go to supabase.com, log in, click 'New project' twice. You already have Prod.
1
Log into supabase.com
2
Click 'New project' at the top right
3
Name it 'prowess-dev' — pick FREE tier
4
Choose the SAME region as Prod (important!)
5
Set a strong database password + save it
6
Wait ~2 minutes for provisioning
7
Repeat for 'prowess-uat' — pick PRO tier
Write these down for each project
Project URL
https://xxxxx.supabase.co
Project ref
xxxxx (used with CLI)
anon key
eyJhbGci... (safe, frontend)
service_role
eyJhbGci... (SECRET, backend)
DB password
the strong one you set
Prowess HRMS · Environment Setup Playbook
5 / 18

## Slide 6
Step 2 — Install the CLI and Link Projects
Supabase CLI is how you push migrations. Think of it like git for your database schema.
2a — One-time install
brew install supabase/tap/supabase # macOS
# Windows: scoop install supabase # or via npm
2b — Link to a project (do one at a time)
cd /Users/vj/Developer/ET-React
# Push migrations to Dev
supabase link --project-ref <dev-project-ref>
supabase db push
Think of `link` like plugging into a power outlet
You can only be plugged into one project at a time. To switch from Dev to UAT, run supabase link --project-ref <uat-project-ref> then supabase db push again.
Prowess HRMS · Environment Setup Playbook
6 / 18

## Slide 7
Step 3 — Frontend Env Variables (Local)
The frontend needs to know WHICH Supabase project to talk to. Set it via .env files locally, Vercel dashboard for cloud.
.env.local (on your laptop — never commit to git)
VITE_SUPABASE_URL=http://localhost:54321
VITE_SUPABASE_ANON_KEY=eyJhbGciOi...
.env.example (this ONE gets committed as a template)
VITE_SUPABASE_URL=
VITE_SUPABASE_ANON_KEY=
Make sure .env.local is in .gitignore
.env.local
.env.*.local
⚠ Danger: GitHub has scanners for leaked keys. Commit an .env with real keys and you'll be paged within minutes.
Prowess HRMS · Environment Setup Playbook
7 / 18

## Slide 8
Step 4 — Vercel Setup (Deploys the Frontend)
Vercel hosts your React app and gives you separate URLs per environment via git branches.
1
Sign up at vercel.com — connect your GitHub org
2
Import the ET-React repo
3
Vercel auto-detects Vite and builds it
4
In Settings → Environment Variables, set THREE environments
Branch → Environment mapping
Git branch
Vercel env
URL
Supabase points to
any PR branch
Preview
random-*.vercel.app
Dev project
main
Dev
dev.prowess.yourcompany.com
Dev project
uat
UAT
uat.prowess.yourcompany.com
UAT project
prod (or tag)
Prod
prowess.yourcompany.com
Prod project
Prowess HRMS · Environment Setup Playbook
8 / 18

## Slide 9
Step 5 — Edge Function Secrets Per Project
Edge Functions (email, bulk processing, termination scheduler) need keys like the Resend API key.
5a — Set secrets per Supabase project
supabase secrets set --project-ref <dev-project-ref> RESEND_API_KEY=re_dev_xxx
supabase secrets set --project-ref <uat-project-ref> RESEND_API_KEY=re_uat_yyy
# Prod: use the real key you already have
5b — Deploy the Edge Functions
supabase functions deploy send-job-alert --project-ref <dev-project-ref>
supabase functions deploy process-scheduled-terminations --project-ref <dev-project-ref>
# repeat for uat + prod
Use test API keys where possible
Resend, Stripe, Twilio and most SaaS providers offer test / sandbox keys. Use those on Dev + UAT. Never use production API keys anywhere but Prod. This alone prevents accidental real emails / real charges during development.
Prowess HRMS · Environment Setup Playbook
9 / 18

## Slide 10
Local Development — The Everyday Workflow
You'll spend most of your time here. Local Supabase runs in Docker. Frontend runs on Vite.
First time only
# Install once
brew install supabase/tap/supabase
npm install
# Copy env template
cp .env.example .env.local
Every day you code
supabase start # boots local DB
supabase db reset # replay migrations
npm run dev # localhost:5173
# to test Edge Functions:
supabase functions serve
What each command does
supabase start
Starts Postgres + Auth + Storage in Docker on your laptop (~1.5 GB RAM)
supabase db reset
Drops your local DB, replays all migrations, applies seed.sql
npm run dev
Vite dev server with hot reload — every save shows instantly in browser
supabase functions serve
Runs Edge Functions locally so you can test them without deploying
supabase stop
Shuts down the local Docker containers when you're done
Prowess HRMS · Environment Setup Playbook
10 / 18

## Slide 11
A Day in the Life — Code → Prod
Every change flows through the same pipeline. No shortcuts.
1
Edit code locally
Test on localhost + local Supabase
2
Push to GitHub → PR
Vercel builds a preview link pointing at Dev Supabase
3
Merge to main
Vercel deploys frontend to Dev URL · you run supabase db push → Dev
4
Weekly: promote to UAT
Merge main → uat branch · Vercel deploys · db push → UAT · HR tests
5
Cutover: promote to Prod
Two engineers · db push → Prod · watch dashboards 30 min
Prowess HRMS · Environment Setup Playbook
11 / 18

## Slide 12
First End-to-End Smoke Test
Once everything is wired up, prove the pipeline works by making one tiny change all the way to Prod.
1
Make a trivial change on your laptop
e.g. add a period to a placeholder text somewhere visible
2
Commit → push to a PR branch
See the Vercel preview URL work with Dev Supabase
3
Merge to main
Confirm dev.prowess... shows the change
4
Merge main → uat branch
Confirm uat.prowess... shows the change
5
Tag a release → deploy to Prod
Confirm prowess.yourcompany.com shows the change
6
Roll back (practice!)
In Vercel, revert the deploy. Confirm production reverts in ~30s
Prowess HRMS · Environment Setup Playbook
12 / 18

## Slide 13
Do NOT Do These Things
Every one of these has caused a real outage somewhere. Learn from other people's pain.
✕
Copy Prod data into Dev
Use fake data. If you need real-shaped data, run the anonymisation script into UAT.
Cost: Leaked PII, GDPR violation, embarrassing incident report
✕
Run migrations against Prod without a checklist
Always have a second engineer watching. Always know the rollback plan.
Cost: Broken schema during business hours
✕
Share the service_role key with frontend code
Only the anon key ships to browsers. service_role bypasses RLS.
Cost: Anyone can read/write all data
✕
Commit .env.local to git
GitHub scanners find leaked keys in minutes. Rotate immediately if you slip up.
Cost: Cloud bill exploded overnight
✕
Use production API keys in Dev
Real emails to real employees during testing. Real charges on real cards.
Cost: Test emails sent to 500 employees
✕
Skip Dev / UAT to save time
Every 'quick fix' straight to Prod eventually breaks. No exceptions.
Cost: Hero-cowboy culture, always firefighting
Prowess HRMS · Environment Setup Playbook
13 / 18

## Slide 14
Priority Order — Your Next 2 Weeks
One thing per day is realistic. Don't try to do everything at once.
Day 1
Create prowess-dev Supabase project + write down credentials
~1 hour
Day 2
Install Supabase CLI · link to Dev · push migrations · verify
~2 hours
Day 3
Set up .env.local · run local Supabase in Docker · npm run dev works
~2 hours
Day 4
Sign up for Vercel · connect repo · deploy to Dev URL
~2 hours
Day 5
Deploy Edge Functions to Dev · smoke-test send-job-alert
~3 hours
Day 6
Create prowess-uat Supabase project (PRO tier) + link CLI
~1 hour
Day 7–8
Write anonymisation script (Python or SQL) — scrub names/emails/IDs
~2 days
Day 9
First anonymised prod → UAT restore · verify data looks right
~4 hours
Day 10
Add uat branch mapping in Vercel · smoke test to UAT
~2 hours
Day 11–12
Write RUNBOOK.md — top 10 operational scenarios
~2 days
Day 13
Backup restore drill against a scratch project · time it
~4 hours
Day 14
End-to-end smoke test: change → PR → Dev → UAT → Prod
~half day
Prowess HRMS · Environment Setup Playbook
14 / 18

## Slide 15
Command Cheat Sheet — Print This
The five commands you'll type most often. Everything else is copy-paste from docs.
supabase start
Boot local DB (Docker). Run once at start of day.
supabase db reset
Wipe local DB and replay all migrations. Do this whenever migrations change.
npm run dev
Start Vite frontend on localhost:5173. Hot-reload every save.
supabase link --project-ref <ref>
Point CLI at Dev / UAT / Prod. Do before db push.
supabase db push
Send migrations to the currently linked project. Human-approved on Prod.
supabase functions deploy <name>
Deploy a specific Edge Function to the linked project.
supabase functions serve
Run Edge Functions locally without deploying (for testing).
git checkout -b my-feature
Start a new branch for your change. Never commit to main directly.
git push -u origin my-feature
Push to GitHub · Vercel builds a preview URL for the PR.
supabase migration repair --status applied <version>
Fix migration collision if db push complains about duplicate.
Prowess HRMS · Environment Setup Playbook
15 / 18

## Slide 16
Common Problems + Fixes
You'll hit these. Don't panic — they're all recoverable.
?
'supabase db push' says 'duplicate version'
Run: supabase migration repair --status applied <version>, then retry push.
?
Local Supabase won't start
Restart Docker. If persistent: supabase stop then supabase start again.
?
Frontend says 'Failed to fetch'
Check VITE_SUPABASE_URL in .env.local matches the running Supabase URL.
?
Edge Function returns 401
You forgot to set the secret. Run: supabase secrets set --project-ref X KEY=...
?
CREATE OR REPLACE dropped my function
Read Termination mig 611. Always diff CREATE OR REPLACE vs current before push.
?
Preview URL shows old version
Vercel caches. Force redeploy from Vercel dashboard or push a trivial commit.
?
Migrations run on Dev but fail on Prod
Data difference. Fix in staging, don't force-run against Prod. Roll back via PITR if needed.
?
Storage bucket 'permission denied'
Check bucket RLS policies. Anon key can't write private buckets without auth.
Prowess HRMS · Environment Setup Playbook
16 / 18

## Slide 17
After the 2 Weeks — What Comes Next
Environment setup is the foundation. These are what you build on top of it.
1
Data migration from legacy
Answer 5 questions first: source system, volume, fidelity, cutover style, deadline. Then write ETL scripts per module.
2
Observability
Wire Sentry (frontend + Edge Functions) · uptime monitor (BetterStack) · alert emails for job failures.
3
SSO / SCIM
Fine to launch with password auth. Add later via Supabase SAML (Pro tier) once org is ready.
4
Compliance
Depending on region: GDPR (right to be forgotten), SOC 2 (access reviews), country-specific labour law.
5
Pilot rollout
~20 users for 2–4 weeks. Fix bugs. Then wave-by-wave (2 departments/week) until full org.
6
Hypercare
First 2 weeks post-go-live: dedicated engineer, 30-min SLA, daily HR standup.
Prowess HRMS · Environment Setup Playbook
17 / 18

## Slide 18
REMEMBER
Every change goes
Local → Dev → UAT → Prod.
Skipping steps is how good products break.
You've got this. One day at a time — 14 days to a real pipeline.